# Software Test Plan (STP) - CRM-RACRL System

Project: Customer Relationship Management: Reach, Acquire, Convert, Retain and Loyalty (CRM-RACRL)
Version: 1.0
Authors: Balla Santhosh, Dhriti Kamani, Disha Lokesh, Diya Agarwal (Section B, PES University RR Campus)
Date: 27-10-2026
Status: Submitted for review (baseline before Sprint 1)

## 1. Introduction

Purpose: This document defines the test plan for CRM-RACRL v1.0. It sets out objectives, scope, strategy, resources, schedule and responsibilities for testing during Sprint 1 (27-31 Oct 2026) and Sprint 2 (2-7 Nov 2026), ahead of the presentation on 9 Nov 2026.

Scope: Testing covers all CRM features across Reach (segments, campaigns), Acquire (lead capture, import, scoring, assignment), Convert (contacts, accounts, deals, conversion, activities, quotes), Retain (tickets, Customer 360, churn risk), Loyalty (orders, points, tiers, rewards, referrals), Analytics (dashboard, funnel, export, search, audit) and the CI/CD pipeline. Real payment and messaging providers are excluded.

References: CRM-RACRL SRS v1.0, Software Architecture and Design Specification v1.0, IEEE 829, OWASP Top 10 / ASVS, DPDP Act 2023.

Definitions: CRM, SRS, SAD, RTM (Requirements Traceability Matrix), UAT (User Acceptance Testing), E2E (end to end), VU (virtual user), SLA, JWT, RBAC.

## 2. Test Items

- Auth module (login, RBAC, user administration)
- Reach module (segments, campaigns, metrics)
- Acquire module (web-form capture, CSV import, scoring, assignment)
- Convert module (contacts, accounts, deals pipeline, lead conversion, activities, quotes)
- Retain module (tickets with SLA, Customer 360, churn-risk flag)
- Loyalty module (orders, points ledger, tiers, rewards, referrals)
- Analytics module (dashboard KPIs, funnel, CSV export, global search, audit log)
- React web UI, REST API, database migrations and seed script
- CI/CD pipeline (GitHub Actions) and deployment (Render, Vercel)

## 3. Features to be Tested

Features mapped to SRS requirement IDs:
- CRM-F-001: Login with JWT (High)
- CRM-F-002: Role-based access control (High)
- CRM-F-003: User administration (Medium)
- CRM-F-010: Create / schedule campaign (High)
- CRM-F-011: Consent-aware segments (High)
- CRM-F-012: Campaign metrics (Medium)
- CRM-F-020: Capture leads (form/manual) (High)
- CRM-F-021: CSV lead import (Medium)
- CRM-F-022: Lead scoring (Medium)
- CRM-F-023: Lead assignment (High)
- CRM-F-030: Contacts and accounts CRUD (High)
- CRM-F-031: Deal pipeline (Kanban) (High)
- CRM-F-032: Convert lead (High)
- CRM-F-033: Activities and reminders (Medium)
- CRM-F-034: Quote PDF (Low)
- CRM-F-040: Tickets with SLA (High)
- CRM-F-041: Customer 360 (High)
- CRM-F-042: Churn-risk flag (Low)
- CRM-F-050: Orders and points ledger (High)
- CRM-F-051: Loyalty tiers (High)
- CRM-F-052: Reward redemption (Medium)
- CRM-F-053: Referral bonus (Low)
- CRM-F-060: KPI dashboard (High)
- CRM-F-061: Funnel report (Medium)
- CRM-F-062: CSV export (Low)
- CRM-F-063: Global search (Medium)
- CRM-F-064: Audit log (Low)
- CRM-NF-001: Performance - k6 run of 50 virtual users for 2 minutes: p95 < 500 ms, error rate < 1%
- CRM-NF-002: Performance - Lighthouse performance score >= 70 and first render < 3 s
- CRM-NF-003: Availability - Uptime monitor on /health reports >= 99%
- CRM-NF-004: Usability - Click count recorded per flow; no horizontal scrolling at 360 px
- CRM-NF-005: Accessibility - Lighthouse accessibility >= 90 and no critical axe issues on 5 main pages
- CRM-NF-006: Maintainability - CI shows 0 lint errors and coverage >= 70%
- CRM-NF-007: Portability - docker compose up starts web, API and database with seed data in < 5 minutes on a clean machine
- CRM-NF-008: Scalability - Request for 500 rows is capped at 100 and returns in < 500 ms with 10,000 seeded contacts
- CRM-NF-009: Reliability / Data integrity - Forced failure leaves no partial records; concurrent double redemption succeeds only once; backup visible in hosting console
- CRM-NF-010: Reliability (process) - PR with a failing test cannot merge; failed health check after deploy restores the previous release
- CRM-SR-001: HTTPS / TLS 1.2+
- CRM-SR-002: Password hashing, no secrets in logs
- CRM-SR-003: JWT expiry and secret storage
- CRM-SR-004: Server-side RBAC and ownership
- CRM-SR-005: Input validation, parameterised queries
- CRM-SR-006: Rate limiting and honeypot
- CRM-SR-007: Consent and data rights

## 4. Features Not to be Tested

- Real email/SMS delivery (provider stubbed; only the NotificationService interface is tested)
- Payment gateways (orders are recorded manually; no live payments)
- Internal behaviour of third-party services (Render, Vercel, GitHub, Jira) beyond our integration points
- Load beyond 50 concurrent users and native mobile apps

## 5. Test Approach / Strategy

Levels:
- Unit tests: services and business rules (scoring, points, tiers, SLA, churn) with Jest and Vitest
- Integration tests: API routes against a real PostgreSQL container with Supertest
- System tests: end-to-end flows in a browser with Playwright on the deployed build
- Acceptance tests (UAT): sprint-demo checklist run by the whole team against SRS acceptance criteria

Types:
- Functional testing of every FR (positive and negative cases)
- Regression testing: full automated suite on every pull request in GitHub Actions
- Performance testing: k6 (API latency at 50 VUs) and Lighthouse (page load)
- Usability and accessibility testing: click counts, 360 px layout, Lighthouse and axe
- Security testing (section 5.1)

Entry Criteria: story in Jira In Progress, code on a branch named with the Jira key, CI environment and seed data available, build deployable.
Exit Criteria: all High-priority test cases pass, at least 90% of all 51 planned test cases pass, backend coverage at least 70%, 0 Critical and 0 High defects open, every requirement in the RTM linked to a passed test.

## 5.1 Security Validation

- Verify HTTPS/HSTS and redirect from HTTP (CRM-SR-001)
- Confirm passwords stored as bcrypt hashes and no passwords/tokens in logs (CRM-SR-002)
- Expired and tampered JWTs rejected with 401 (CRM-SR-003)
- Automated route x role matrix: every protected route returns 401/403 as specified (CRM-SR-004)
- Fuzz and injection-style input on all forms; OWASP ZAP baseline scan with no High alerts (CRM-SR-005)
- Rate limiting on login and public lead form (429 on request 101/min) and honeypot filtering (CRM-SR-006)
- Consent filter and data export/delete for a contact (CRM-SR-007)

## 6. Test Environment

Hardware: developer laptops (8 GB RAM or more); GitHub-hosted Ubuntu runners for CI; Render and Vercel cloud instances for the deployed build.
Software: CRM-RACRL v1.0 (React SPA, Node.js 20 API), PostgreSQL 16, Docker Compose, Chrome/Firefox/Edge latest.
Tools: Jest + Supertest (API), Vitest + React Testing Library (UI), Playwright (E2E), Postman (manual API checks), k6 (performance), Lighthouse and axe (accessibility), OWASP ZAP (security), GitHub Actions (CI), Jira (test tracking and defects).
Test Data: seed script with one user per role on the test domain crm.test, 200 contacts, 50 leads, 30 deals, tickets, orders and rewards; a generator for 10,000 contacts for scalability tests. No real customer data is used.

## 7. Test Schedule

Milestones:
- Test plan baselined and CI test jobs live: 27-Oct-2026
- Sprint 1 test design and execution (written with each story): 27-Oct-2026 to 31-Oct-2026
- Sprint 1 acceptance run and 1-minute demo video: 31-Oct-2026
- Sprint 2 test design and execution, NFR and security runs: 02-Nov-2026 to 07-Nov-2026
- Sprint 2 acceptance run, 2-minute demo video and Test Summary Report: 07-Nov-2026
- Full regression on deployed build and code freeze: 08-Nov-2026
- Presentation: from 09-Nov-2026

## 8. Test Deliverables

- Test Plan (this document)
- Test Cases (section 13; automated where possible)
- Test Scripts (Jest, Vitest, Playwright, k6) in the repository
- Test Data (seed and generator scripts)
- Test Execution Logs (GitHub Actions runs, coverage reports, Playwright reports)
- Defect Reports (Jira Bug issues)
- Test Summary Report (end of Sprint 2)

## 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead / DevOps | Diya Agarwal | Own this plan, CI/CD test jobs, E2E and performance runs, Test Summary Report |
| Test Engineer (security) | Balla Santhosh | Security validation (section 5.1), auth and RBAC tests, ZAP scan |
| Test Engineer (UI / accessibility) | Dhriti Kamani | Component tests, usability and accessibility checks |
| Developer (all members) | All | Write unit and integration tests with every story; fix and re-test defects |
| Product Owner / Team Lead | Disha Lokesh | Run sprint acceptance checklist, approve results, sign-off readiness |

## 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Short sprints leave little time for testing | Tests are part of each story's Definition of Done, not a separate phase |
| Free-tier hosting is slow or sleeps, skewing performance results | Warm up before k6 runs; record hosting tier with results; compare with local Docker run |
| Flaky E2E tests block merges | Playwright retries = 2 in CI; flaky tests fixed or quarantined within one day |
| Seed data changes break KPI expectations | KPI tests create their own data instead of relying on the global seed |
| Team member unavailable | Shared ownership of test suites; tests live in the repo next to the code |

## 11. Assumptions & Dependencies

- Render, Vercel and GitHub Actions free tiers remain available during testing
- Seed and generator scripts are maintained alongside schema changes
- SRS acceptance criteria are frozen at the start of each sprint; later changes go to the deviation log
- Each team member has access to Jira, GitHub and the deployed environment

## 12. Suspension & Resumption Criteria

Suspend testing if:
- Deployed environment or CI unavailable for more than 4 hours
- Build is too unstable (blocks more than 30% of test cases) or login/RBAC is broken

Resume testing if:
- Blocking defects are resolved and the fix passes CI
- Environment is stable and the /health check passes

## 13. Test Case Management & Traceability

Test cases are stored as automated tests in the repository and tracked against Jira stories. The RTM in the SRS maps every requirement to the cases below; status is updated after each run (N = not run, P = pass, F = fail).

| TC ID | Req ID | Scenario | Steps / input | Expected result | Type | Sprint | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-AUTH-01 | CRM-F-001 | Valid login | Log in as seeded admin | 200 + JWT; Admin dashboard opens | I, E | 1 | N |
| TC-AUTH-02 | CRM-F-001 | Invalid login | Wrong password, then unknown email | 401 with the same generic message | I | 1 | N |
| TC-AUTH-03 | CRM-F-002 | Role blocked from route | Sales Rep calls GET /users | 403; Admin menu hidden | I, E | 1 | N |
| TC-AUTH-04 | CRM-F-003 | Deactivate user | Admin deactivates rep; rep logs in | Login rejected (401) | I | 1 | N |
| TC-REACH-01 | CRM-F-010 | Create campaign | Create email campaign with segment, budget, dates | Saved as Scheduled; listed | I, E | 2 | N |
| TC-REACH-02 | CRM-F-010 | Invalid dates | End date before start date | 400 VALIDATION_ERROR; form message | I | 2 | N |
| TC-REACH-03 | CRM-F-011 | Consent filter | Segment of 10 contacts, 3 without consent | Audience = 7 | U, I | 2 | N |
| TC-REACH-04 | CRM-F-012 | Campaign metrics | Send to 7; 4 opens, 2 clicks, 1 lead | Metrics 7/4/2/1 and cost per lead | I | 2 | N |
| TC-ACQ-01 | CRM-F-020 | Public lead form | POST /public/leads with valid data | 201; lead with source Web | I, E | 1 | N |
| TC-ACQ-02 | CRM-F-020 | Duplicate lead | Same email twice | Second lead flagged duplicate | I | 1 | N |
| TC-ACQ-03 | CRM-F-021 | CSV import | 10 rows, 2 invalid emails | 8 imported, 2 rejected with reasons | I | 1 | N |
| TC-ACQ-04 | CRM-F-022 | Lead score | Lead with known attributes; edit it | Score equals rule result; recomputed | U | 2 | N |
| TC-ACQ-05 | CRM-F-023 | Round-robin | Assign 6 leads across 3 reps | 2 each; reps notified | I | 1 | N |
| TC-ACQ-06 | CRM-F-023 | Rep cannot assign | Sales Rep calls POST /leads/assign | 403 | I | 1 | N |
| TC-CONV-01 | CRM-F-030 | Contact CRUD | Create, edit, search, delete contact | Each step persists; search finds it | I, E | 1 | N |
| TC-CONV-02 | CRM-F-030 | Own records only | Rep A lists contacts | Rep B's contacts not returned | I | 1 | N |
| TC-CONV-03 | CRM-F-031 | Move deal stage | Drag deal Qualified to Proposal | Stage saved; totals update | I, E | 1 | N |
| TC-CONV-04 | CRM-F-031 | Deal won | Move deal to Won | wonAt set; leaves open pipeline | I | 1 | N |
| TC-CONV-05 | CRM-F-032 | Convert lead | Convert with Create deal ticked | Contact, account, deal created; lead Converted | I, E | 1 | N |
| TC-CONV-06 | CRM-F-032 | Conversion rollback | Force deal insert to fail | Nothing created; lead unchanged | I | 1 | N |
| TC-CONV-07 | CRM-F-033 | Overdue reminder | Task due yesterday | Shown overdue with badge | I | 1 | N |
| TC-CONV-08 | CRM-F-034 | Quote PDF | 2 items, 10% discount | Correct total; PDF downloads | I | 2 | N |
| TC-RET-01 | CRM-F-040 | Ticket SLA | Create Urgent ticket; pass due time | SLA due set; highlighted red | U, I | 2 | N |
| TC-RET-02 | CRM-F-041 | Customer 360 | Contact with deal, order, ticket, points | All on one timeline, newest first | E | 2 | N |
| TC-RET-03 | CRM-F-042 | Churn flag | Last order 91 vs 89 days ago | Flag true vs false | U | 2 | N |
| TC-LOY-01 | CRM-F-050 | Points on order | Order of Rs 2,550 | +25 points; EARN ledger entry | U, I | 2 | N |
| TC-LOY-02 | CRM-F-051 | Tier upgrade | Cross Silver threshold | Tier becomes Silver | U | 2 | N |
| TC-LOY-03 | CRM-F-052 | Insufficient points | Redeem 500-pt reward with 300 pts | 409; balance unchanged | I | 2 | N |
| TC-LOY-04 | CRM-F-053 | Referral bonus | New contact with referral code | Referrer gets bonus points | I | 2 | N |
| TC-ANA-01 | CRM-F-060 | Dashboard KPIs | Known data; choose date range | KPIs match expected values | I, E | 2 | N |
| TC-ANA-02 | CRM-F-061 | Funnel | Known data | Counts and drop-offs correct | I | 2 | N |
| TC-ANA-03 | CRM-F-062 | CSV export | Export contact list | Row count = list total | I | 2 | N |
| TC-ANA-04 | CRM-F-063 | Global search | Search an account name | Account and its deals returned | I | 1 | N |
| TC-ANA-05 | CRM-F-064 | Audit log | Edit a deal | Audit entry with user and time | I | 2 | N |
| TC-PERF-01 | CRM-NF-001 | API latency | k6, 50 VUs, 2 min | p95 < 500 ms; errors < 1% | Perf | 2 | N |
| TC-PERF-02 | CRM-NF-002 | Page load | Lighthouse on dashboard | < 3 s; score >= 70 | Perf | 2 | N |
| TC-PERF-03 | CRM-NF-008 | Pagination at scale | 10,000 contacts; pageSize=500 | Capped at 100; < 500 ms | Perf | 2 | N |
| TC-OPS-01 | CRM-NF-003 | Uptime | Monitor /health in evaluation week | >= 99% | Ops | 2 | N |
| TC-OPS-02 | CRM-NF-006 | Code quality | CI lint and coverage | 0 lint errors; coverage >= 70% | Ops | 1 | N |
| TC-OPS-03 | CRM-NF-007 | Local setup | Fresh clone; docker compose up | Running with seed in < 5 min | Ops | 1 | N |
| TC-OPS-04 | CRM-NF-009 | Atomicity | Concurrent double redemption | Only one succeeds; no negative balance | I | 2 | N |
| TC-OPS-05 | CRM-NF-010 | Pipeline gate | PR with failing test; broken /health on deploy | Merge blocked; rollback runs | Ops | 1 | N |
| TC-UX-01 | CRM-NF-004 | Usability | Count clicks; view at 360 px | <= 3 clicks; no horizontal scroll | Manual | 2 | N |
| TC-UX-02 | CRM-NF-005 | Accessibility | Lighthouse + axe; keyboard only | >= 90; no critical issues | Manual | 2 | N |
| TC-SEC-01 | CRM-SR-001 | HTTPS | HTTP request to deployed site | Redirect to HTTPS; HSTS header | Sec | 2 | N |
| TC-SEC-02 | CRM-SR-002 | Password storage | Inspect DB row and logs | bcrypt hash; no secrets in logs | Sec | 1 | N |
| TC-SEC-03 | CRM-SR-003 | Token expiry | Use token after 61 min; tamper signature | 401 both times | I | 1 | N |
| TC-SEC-04 | CRM-SR-004 | Route-role matrix | Every route x every role | 401/403 exactly as specified | I | 1 | N |
| TC-SEC-05 | CRM-SR-005 | Input validation | Malformed/injection input; ZAP scan | 400; no High alerts | Sec | 2 | N |
| TC-SEC-06 | CRM-SR-006 | Rate limiting | 101 logins in 1 min; honeypot filled | 429; bot lead discarded | I | 2 | N |
| TC-SEC-07 | CRM-SR-007 | Consent and data rights | Campaign audience; export and delete contact | Excluded; export and delete work | I | 2 | N |

Type: U = unit, I = integration, E = end-to-end (Playwright), Perf = performance, Ops = operations/pipeline, Sec = security scan or inspection, Manual = manual check.

## 14. Test Metrics & Reporting

Metrics collected:
- % test cases executed and % passed/failed (target >= 90% pass)
- Requirement coverage (requirements with at least one passing test / total)
- Backend code coverage (target >= 70%)
- Defect count by severity, defect density per module and defect aging (days open)
- Sprint burndown (from Jira) alongside test progress

Reports:
- CI status and coverage on every pull request
- Daily standup note of failing tests and open defects
- Sprint 1 and Sprint 2 test results attached to the demo videos
- Final Test Summary Report (07-Nov-2026)

## 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead |  |  |
| Dev Lead |  |  |
| Product Owner |  |  |